Regular Meeting		April 14, 2020				8:00 am

Members present: Larry Skiftun, Tom Deede, Bryon Brynjulson  Devin Long and Philip Hoff via phone conference.   Gateman Brad Wolbert also in attendance.

Kale Van Brruggen-Rinke-Noonan, Jennifer Malloy and Thomas Demke- Apex Engineering were also in attendance via video conferencing

The Wells County Water Resource District Board meeting began at 8:05 am.

Minutes of the March 10, 2020 meeting were reviewed. Devin made the motion, seconded by Tom to approve the minutes.  All voting aye, motion carried.

Minutes of the March 17, 2020 special meeting were reviewed. Bryon made the motion, seconded by Tom to approve the minutes.  All voting aye, motion carried.

The Middle Sheyenne 319 Watershed Project was reviewed.

Hurdsfield Project:

- The pumps started pumping water on March 25th.  April 4th the pumps were not pumping due to a break down.  The pumps are now fixed.  Bryon is checking on the pumps.  He reported that the water is to the top of the Roller dikes.

- A 260LF x 24” HDPE culvert was not installed at the Hurdsfield Lake gravity pipe outlet due to high water after the high rain and snow event in the fall of 2019.  Options for the pipe include restocking it for a fee, buy the pipe for other use or sell it.  Bryon Brynjulson stated he would be interested in purchasing the pipe.  Philip made the motion, seconded by Tom to sell the pipe to Bryon for $3550 (cost of pipe).  All voting aye, motion carried.

- Discussion was held regading testing of backfill and mandrel testing of the HDPE has not been completed to date.  BEK is proposing an alternative to testing this portion of the project and has proposed a 5 year warranty on the pipe installation.  Devin made the motion, seconded by Tom to go with the 5 year warranty.  All voting aye, motion carried.

Sykeston Dam

Jennifer presented the Road Crossing Analysis.  Larry reported that he met with the commissioners and they approved purchasing two 10ft culvert for the Sykeston Park Road.  Larry met with the Sykeston City Council and the Cathay Township Board.  The board is currently waiting for bids on the installation of these culverts.  Woodward, Cathay and Sykeston Township are discussing helping pay for the installation.

Keason Complaint: Larry and Tom visited the site on 4/13/2020 and found that the area has been naturally washing out for years.  This would need to be fixed by the landowner and not the waterboard. Tom made the motion, seconded by Devin to deny this complaint. All voting aye, motion carried.  Kale will draft a letter for the board to review in May.

Reviewed the letter from the Upper Sheyenne Watershed Project.  Bryon made the motion, seconded by Tom to approve the following motion, all voting aye, motion carried: The Wells County Water Resource District has reviewed the Sheyenne River Riparian Corridor Management Study and acknowledges that the Study adequately sets forth a basin wide water plan for water quality and bank stabilization within the Upper Sheyenne River Basin.    This motion is in support of the project.  They are not seeking financial contributions or participation from the WCWRD.   Discussion was held regarding joining the Upper Sheyenne Board.  Kale will look into the Joint Powers Agreement regarding joining this board and if we are then obligated to pay for projects.

Dusty Kost met with the board regarding setting up an assessment district for the Rocky Run.  Kale and Jennifer explained the steps in setting up an assessment district.  Dusty also reported that they were going to do some surveying of the area to find the problem areas, but due to high water that is on hold.

The board reviewed the Oak Creek Drain Plan.  Philip made the motion, seconded by Tom to sign the plan. All voting aye, motion carried.  Once signed it will be sent to the Joint Board for approval.

York Culvert: tabled until May.

Request for clean out in 33-147-69.  The Cook Easement states that the WRD can clean out this area with notification to the Game & Fish. Philip made the motion, seconded by Tom to have  Kale notify them by letter that the WRD will be cleaning out this ditch.  All voting aye, motion carried

Discussion was held regarding Open Records Requests:

WELLS COUNTY WATER RESOURCE DISTRICT

RESOLUTION AUTHORIZING CHARGES

FOR RESPONSES TO OPEN RECORDS REQUESTS

WHEREAS, the Wells County Water Resource District (“District”) is a political subdivision of the State of North Dakota and is subject to N.D.C.C. § 44-04-18 (the “Open Records Law”);

WHEREAS, the District has received and anticipates receiving future requests for records in its

possession pursuant to the Open Records Law and the District wishes to recuperate costs

associated with responding to these requests;

WHEREAS, N.D.C.C. § 44-04-18(2) allows the District to charge requestors certain amounts to

recuperate the costs associated with these requests;

WHEREAS, the North Dakota Attorney General has produced and published on its website an

Open Records Manual which the District has considered and incorporated herein;

THEREFORE, BE IT RESOLVED that the Board of Managers of the Wells County Water Resource District adopts the following fee schedule for use in charging requestors of records for the reasonable costs associated with providing the records requested, except as where a different

fee is specifically provided by law:

- Per hour spent scanning, copying, organizing, counting, printing, or forwarding documents $0.00

- First hour spent locating requested documents and excising confidential or closed material, including electronic records: $0.00

- Per hour (after first) spent locating requested documents and excising confidential or closed material, including electronic records: $25.00

- Per page printed up to 8.5x14 inches: $0.25

- Per page printed larger than 8.5x14 inches: cost of labor, materials, and equipment

- Postage: cost of postage

- Transmission of electronically stored information by way of physical media device: cost of physical media device

BE IT FURTHER RESOLVED that the District, unless specifically requested otherwise, may provide electronic versions of records which already exist in electronic format.

BE IT FURTHER RESOLVED that if the District receives five or more requests from a single

requestor within a seven day period, the District shall treat those as a single request and apply

the above fee schedule as applicable (i.e. the District will not provide more than one free hour of

time according to the above schedule).

BE IT FURTHER RESOLVED that the District may estimate the costs required to complete a request and may require payment in full before locating, redacting, making, or mailing a copy.

BE IT FURTHER RESOLVED that the district may withhold records pursuant to a request until such time as a requester provides payment for any outstanding balance for prior or current requests.

BE IT FURTHER RESOLVED that the District is not required and may potentially be barred from providing any documents exempted from the Open Records Law pursuant to N.D.C.C. § 44-04-18.3-28.

BE IT FURTHER RESOLVED that this Resolution shall supplant and replace any previous

resolutions or policies adopted by the District pertaining to charges for responses to open records

requests.

BE IT FURTHER RESOLVED that the Secretary shall file this schedule with the County Auditor.

The governing body of the District acted on the foregoing resolution at a properly noticed

meeting held in Fessenden, North Dakota, on April 14, 2020, with the motion for adoption made

by Manager Brynjulson and seconded by Manager Deede and the roll call

vote on the motion was as follows:

Yea   Nay   Absent   Abstain

BRYNJULSON      X                      

DEEDE                   X                      

HOFF                      X                      

LONG                     X                      

SKIFTUN               X                       

Reviewed the

Reviewed the request from the Sykeston Park Board requesting $2500 for 2020.  This is in the 2020 budget, so a check will be sent to them.

Reviewed the bill from BEK for the Hurdsfield Project.  Tom made the motion, seconded by Bryon to pay this bill.  All voting aye, motion carried.

Reviewed the bill from Rinke-Noonan.  Bryon made the motion, seconded by Devin to pay this bill.  All voting aye, motion carried.

Reviewed the bill from Apex Engineering. Tom made the motion, seconded by Devin to pay this bill.  All voting aye, motion carried.

The following bills were allowed and ordered paid:

#6307 Void

#6308  Void

#6309 Sykeston Park Board- 2020 Commitment				$2500.00

#6310 Void

#6311 Wells County- Ottertail share						      30.64

#6312 Tammy Roehrich-Salary						  1154.38

#6313 Apex Engineering							  3605.88

#6314 Rinke-Noonan								  3060.00

#6315 Tom Deede- per diem, mlge & exp					    399.32

#6316 Devin Long- per diem, mlge & exp					    279.25

#6317 Larry Skiftun- per diem, mlge & exp					  1071.09

#6318 Bryon Brynjulson- per diem, mlge & exp				    945.36

#6319 Brad Wolbert- gateman salary						    805.91

(Void checks-spilled pop on them)

Drain Fund

#560 Apex Engineering- Hurdsfield and Oak Creek				$8777.05

#561 Rinke-Noonan- Hurdsfield and Oak Creek			           10,222.50

#562 Northern Plains Electric-Hurdsfield			                            209.00

#563 BEK Consulting- Hurdsfield Project				            77,893.20

#564 1st International Bank-Loan Int						     722.30

With no further business, meeting adjourned.

Approved:   						Attest: