


Regular Meeting			June 9, 2026				7:00 AM				

Members present: Larry Skiftun, Tom Deede, Bryon Brynjulson, and Devin Long 

Kale Van Bruggen Rinke-Noonan and Jennifer Malloy, Apex Engineering, were in attendance via video conference.  

Visitors: Gary Heintz

The Wells County Water Resource District Board meeting began at 7:00 AM.  

Minutes of the May 12, 2026 meeting were reviewed.  Devin made the motion, seconded by Bryon to remove Gary Heintz as visitor at the May 12, 2026 meeting.  All voting aye, motion carried.  Devin made the motion, seconded by Tom to approve the amended minutes.  All voting aye, motion carried.

Hurdsfield Project
· The pumps are currently off.
· The USGS monitoring site has been installed at the correct location.

Unauthorized Dam Complaint-Thompson v Roller
· There has been no response from the Roller family regarding breaching the dike.
· The dike must be breached by July 1, 2026 by the landowner.  If it is not breached by the landowner the WCWRD can breach the dike and assess the cost to the landowner along with engineering and legal expenses. 
· Larry will ask for a quote from a contractor to breach the dike after July 1, 2026

Clean out in SW4 29-148-70 (Drain #1)
· Larry and Jennifer will be meeting with U.S. Fish and Wildlife regarding cattail spraying for Drain #1 near the Schindler WPA and to discuss long-term options to complete, improve, or extend the assessment drain to connect upstream and downstream flow and to provide the WRD with alternatives and cost estimates.

Elevation of Culverts 7/8-148-69
· Jennifer presented a plan to the WRD to mitigate the lack of drainage in this area.  
· To achieve positive drainage north of the intersection of ND30/49th Ave NE, 2 approach culverts will need to be lowered approximately a foot on 49th Ave NE. 
· Approximately 460 linear feet of ND 30/15 would be regraded to a slope of 0.04%. One of the approach culverts are loc match the new invert elevations. 
· The proposed work would be paid for by Bollingberg’s & Muscha’s. 

Tile Permit 2025-0001
· Kale has sent a letter to the Tile System 2025-0001 permittees and contractor requesting verification of the outlet location, discharge point, erosion-control measures, and any infrastructure located on or discharging to U.S. Fish and Wildlife Service property; to request as-built information and any road authority or U.S. FWS authorizations from the permittees and contractor.  Permittees were to report to the board with recommendations regarding any required permit amendment, corrective action, or enforcement proceeding before regularly scheduled June Board meeting. 
· As of today’s meeting, no information has been sent to Kale or the WRD.  

Legislative Updates
· Kale reported on legislative topics that will be discussed at the next WRD Association meeting. 

Debris in Drains
· Debris such as cornstalks continue to fill in portions of the drains.
· The WRD is having to pay for clean out when this happens.
· The WRD needs to have conversations with landowners to find ways to stop this from happening to save on costs to those in the assessed drain the cost of clean out.  

Fram Township-23-150-71
· Larry reported that a landowner would like to move drainage from one side of the ditch to the other side.
· This is a maintenance issue and the WRD has no jurisdiction.
· The landowner would need to apply for a permit from DWR.

Tile Application 2026-0003
· The board reviewed Tile Permit 2026-0003.
· Devin made the motion, seconded by Bryon to approve the 2026-0003 Tile Permit.  All voting aye, motion carried.

Tile Permit Fees
· The current fee by ND Century Code is $500.  The fee is not covering the cost of reviewing the tile permits. Larry will raise this concern at the next WRD Association meeting. 
· The WRD along with Apex Engineering and Rinke-Noonan are reviewing options to decrease the cost to the WRD.

[bookmark: _Hlk216100407]The board reviewed the bill from Rinke-Noonan.  Tom made the motion, seconded by Bryon to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from In-Situ.  Bryon made the motion, seconded by Devin to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Minnesota Valley Testing Lab.   Tom made the motion, seconded by Bryon to pay this bill.  All voting aye, motion carried.


The following bills were allowed and ordered paid:
#7096 Larry Skiftun-per diem, mlge & exp			$567.15		  		
#7097 Tom Deede-per diem, mlge & exp			  197.75		    	
#7098 Bryon Brynjulson -per diem, mlge & exp		  883.80			   
#7099 Devin Long- per diem, mlge & exp			  203.55
#7100 Tammy Roehrich-Salary			             1679.70
#7101 Rinke-Noonan- Legal Fees				 5570.00
#7102 Sykeston Park Board			   		 2500.00
#7103 Patrick Doan- Salary-Gateman 		 	   413.10
 
Drain Fund	
#1049 Rinke-Noonan-Legal Fees     				       198.00
#1050 In-Situ-Hurdsfield-Monitoring			       22.00 
#1051 Minnesota Valley Testing Lab-Hurdsfield		     228.75
#1052 Northern Plains Electric-Hurdsfield Power		   



		     
With no further business, meeting adjourned.



Approved:					Attest: 





