


Regular Meeting			August 11, 2026				7:00 AM				

Members present: Larry Skiftun, Tom Deede, Bryon Brynjulson, and Devin Long.

Kale Van Bruggen Rinke-Noonan and Jennifer Malloy, Apex Engineering, were in attendance via video conference.  

Visitors: Gary Heintz, Landownder and Anne Ehni, SCD

The Wells County Water Resource District Board meeting began at 7:00 AM.  

Additions to agenda: Schaefer Tile Permit

Minutes of the July 14, 2026 meeting were reviewed.  Bryon made the motion, seconded by Devin to approve the July 14, 2026 minutes.   All voting aye, motion carried

Open mic: Gary Heintz -nothing at this time.

Harvey Dam
· Anne Ehni, SCD met with the board regarding the Harvey Dam.
· There will be a zoom meeting today at 10:00 to give an update on the Harvey Dam
· A meeting with stakeholders will be held on September 24, 2026 in Harvey

Hurdsfield Project
· The pumps are currently off.
· Chad reported on the quote from Fike Concrete for barriers to dike around the pump.  No action taken.
· The board reviewed the quote from Dakota Pump Control for pump cord replacement and upgrades.
· Larry will contact a local electrician for an additional quote.  Bryon made the motion, seconded by Chad to hire a local electrician if the quote is less then Dakota Pump Control.  All voting aye, motion carried. 
· Jennifer reported that a Ring Dike Permit from DWR will be required.  Bryon made the motion, seconded by Chad to have Apex Engineering apply for the permit.  All voting aye, motion carried. 
· Can the WRD turn on the pumps if the water does not reach the monitoring station?  Jennifer will contact Tate at DEQ and have a conversation to determine if this is a possibility. 

Clean out in SW4 29-148-70 (Drain #1)
· Larry and Jennifer will be meeting with U.S. Fish and Wildlife regarding cattail spraying for Drain #1 near the Schindler WPA and to discuss long-term options to complete, improve, or extend the assessment drain to connect upstream and downstream flow and to provide the WRD with alternatives and cost estimates.
· Apex Engineering will be surveying the area today.  
· Apex Engineering has been in contact with Patrick Doan and F&W regarding spraying.  Jennifer will follow up with F&W for clarification on if spraying can be done. 

Elevation of Culverts 7/8-148-69
· Jennifer presented a plan to the WRD to mitigate the lack of drainage in this area.  
· To achieve positive drainage north of the intersection of ND30/49th Ave NE, 2 approach culverts will need to be lowered approximately a foot on 49th Ave NE. 
· Approximately 460 linear feet of ND 30/15 would be regraded to a slope of 0.04%. One of the approach culverts are loc match the new invert elevations. 
· ND DOT is requiring a survey.  Apex Engineering is conducting the survey today,  with the cost being paid by Bollingberg & Muscha. 

Tile Permit 2025-0001
· Kale has sent a letter to the Tile System 2025-0001 permittees and contractor requesting verification of the outlet location, discharge point, erosion-control measures, and any infrastructure located on or discharging to U.S. Fish and Wildlife Service property; to request as-built information and any road authority or U.S. F&WS authorizations from the permittees and contractor.  
· The tile applicants are working with the contractor and US F &WS on a solution.

Legislative Updates
· No updates at this time.

Tile Notifications
· The board reviewed Tile Notifications for:
· NE4 of 22-149-70/NW4 of 23-149-70 with the outlet in the NW4 of 23-149-70.

Tile Permit 2026-005
· The board reviewed Tile Permit 2026-005.
· Devin made the motion, seconded by Tom to approve and sign permit 2026-005 with the conditions of landowners signing an encroachment agreement.   All voting aye, motion carried. 

Drain Assessments
· The board reviewed the assessed drains and determined the maintenance specials to be placed on the drains.
· Devin made the motion, seconded by Brian to place a $2.50 per acre maintenance special on Drain #1. All voting aye, motion carried.
· Tom made the motion, seconded by Chad to place a $1.00 per acre maintenance special on the Emrick Drain All voting aye, motion carried.
· Devin made the motion, seconded by Tom to place a $1.00 per acre maintenance special on Hamburg/West Norway Drain All voting aye, motion carried.
· Chad made the motion, seconded by Devin to place a $1.00 per acre on the Heimdal Drain.  All voting aye, motion carried. 
· Bryon made the motion, seconded by Tom to place a $2.00 per acre on the Oak Creek Drain.  All voting aye, motion carried. 


October Meeting Date
· Tammy requested a change in the October meeting date so she can attend a conference during the date of our regular scheduled meeting.
· The October 13, 2026 Regular Meeting has been moved to October 20, 2026.  This will be a special meeting. 

[bookmark: _Hlk216100407]The board reviewed the bill from Rinke-Noonan.  Tom made the motion, seconded by Bryon to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Dakota Pump Control.  Devin made the motion, seconded by Chad to pay this bill.  All voting aye, motion carried.

The following bills were allowed and ordered paid:
#7124 Larry Skiftun-per diem, mlge & exp			$		  		
#7125 Tom Deede-per diem, mlge & exp			    198.38		    	
#7126 Bryon Brynjulson -per diem, mlge & exp		    445.30		  		   
#7127 Devin Long- per diem, mlge & exp			    204.46			  
#7128 Tammy Roehrich-Salary				   1679.70		    
#7129 Tammy Roehrich-Salary			              1679.70
#7130 Patrick Doan-Salary-Gateman				    121.54		     
#7131 Apex Engineering-Engineering Services		   822.50
#7132 Rinke-Noonan- Legal Fees				 4200.00

Drain Fund
#1058 Apex Engineering-Engineering Services		     495.50
#1059 Dakota Pump Control-Repairs     	                                         2204.50
#1060 Northern Plains Electric-Hurdsfield Power		       98.00
#1061 Apex Engineering- Engineering Services	     	       63.00

     
With no further business, meeting adjourned.



Approved:					Attest: 







