Regular Meeting			May 10, 2022					7:00 AM

Members present: Larry Skiftun, Tom Deede, Bryon Brynjulson, and Chad Reimche.

Thomas Demke- Apex Engineering was also in attendance.

Zachary Burmeister, was in attendance via video conference.

Gary Heintz was also in attendance

The Wells County Water Resource District Board meeting began at 7:10 am.

Minutes of the April 12, 2022 meeting were reviewed. Chad made the motion, seconded by Tom to approve the minutes with the recommended changes.  All voting aye, motion carried.

Hurdsfield Project

- The board reviewed the quote from Burlington Electric to place an outlet in the check valve vault Brian made the motion, seconded by Tom to approve the quote.  All voting aye, motion carried.

Harvey Dam

- The WRD has received two water permits from the Department of Water Resources.  Permit #7183 authorizes the appropriation of 18 acre feet of water use for evaporative losses and 500 acre feet of water storage annually from the Sheyenne River at the point of diversion located in the SE4-31-150-72.  Of the remaining 40 feet is held in abeyance and 72 acre feet is denied.

- Permit #6098 authorizes the appropriation of 42 acre feet of water use for evaporative losses and 500 acre feet of water storage annually from the Sheyenne River at the point of diversion located in the SE4-31-150-72.  Of the remaining 60 feet is held in abeyance and 278 acre feet is denied.

- Apex Engineering will conduct the Hydrology Study to determine if the dam can hold the water.

Drainage Complaint

- Greg Axt filed a complaint with the WRD for the NW 4 of 22-150-73.  Greg states that the N ditch on Highway 52 is higher than the S ditch in front of his property.  There is a null to the east and west of his property that channels water onto his property. Chad made the motion, seconded by Bryon to have Apex Engineering look at the Lidar information to see what can be done in this area.

Highway 52 Bridge Clean Out

- Thomas reported that he has surveyed the channel and Apex could do a redesign of the channel and lower the culvert.

- Kale and Thomas have left messages with CP Rail and have not received any call back regarding gaining permission to do the clean out on the railroad property.

- The DOT and CP Rail need to communicate on this project.

Drain #1 18th St Crossing Culvert Determination

- The WRD requested Apex Engineering look at the crossing and determine if 2-60 inch arch culverts will be sufficient or if an additional culvert will be needed.  It was determined that 2- 60 inch culverts along with an additional 36 inch culvert would be required to meet the states stream crossing standards.

Joining the Upper Sheyenne Watershed

- Discussion was held regarding joining the Upper Sheyenne Water Shed.  Larry met with the Wells County Commissioners and they denied the WRD request for mills to join the Upper Sheyenne Watershed at this time.

- Tammy presented the commissioners the 2021 banking statement that was requested by the commissioners at their April meeting.

Highway 52 Drain #1 Crossing

- No current update

Conflict of Interest

- The board reviewed a Conflict of Interest from Rinke-Noonan.  Bryon made the motion, seconded by Chad to waive/sign the Conflict of Interest.  All voting aye, motion carried.

Tile Permit

- The WRD reviewed a tile permit.  Bryon made the motion, seconded by Chad to approve the permit with no conditions.  All voting aye, motion carried.

Oak Creek Drain Clean out

- The board discussed doing a clean out in the NW4-31-148-68. Tom made the motion, seconded by Chad to do this cleanout.  All voting aye, motion carried.

The board reviewed the bill from Apex Engineering. Bryon made the motion, seconded by Tom to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Rinke-Noonan. Tom made the motion, seconded by Chad to pay this bill.  All voting aye, motion carried.

Gary Heintz asked if he has any recourse regarding the Hurdsfield Project because he feels he is not receiving any benefit.  The board stated that Gary has gained acres back.  Gary denied that he gained any acres back.  The board referenced the letter he received from Rinke-Noonan explaining the process.  He would like in writing a letter stating his only recourse is a law suit.  Bryon made the motion, seconded by Chad to table this issue. All voting aye, motion carried.

The following bills were allowed and ordered paid:

# 6614 Larry Skiftun- per diem, mlge & exp					$913.99

# 6615 Tom Deede- per diem, mlge & exp					  139.38

# 6616 Bryon Brynjulson-per diem, mlge & exp				  792.12

# 6617 Chad Reimche- per diem, mlge & exp				  145.23

#  6618 Tammy Roehrich-salary						1292.90

# 6619 Apex Engineering-Engineering Services				  820.00

# 6620 Rinke-Noonan-Legal Fees						1472.00

#6621 Wells County- Ottertail Share						    27.42

#6622 Sykeston Park-2022 Commitment					2500.00

Drain Fund

# 833 Apex Engineering-Engineering Services					3116.00

# 834 Rinke-Noonan- Legal Fees							  432.00

With no further business, meeting adjourned.

Approved:								Attest: