


Regular Meeting			September 8, 2026				7:00 AM				

Members present: Larry Skiftun, Tom Deede, Bryon Brynjulson, Devin Long and Chad Reimche.

Kale Van Bruggen Rinke-Noonan and Jennifer Malloy, Apex Engineering, were in attendance via video conference.  

Visitors: Gary Heintz, Jerome and Brock Hagemeister and Kathy Klocke. 

The Wells County Water Resource District Board meeting began at 7:00 AM.  

Minutes of the August 11, 2026 meeting were reviewed.  Bryon made the motion, seconded by Devin to approve the August 11, 2026 minutes.   All voting aye, motion carried

Harvey Reservoir/ Dam Update
· Anne Ehni with Wells County Soil Conservation District updated the board on the Harvey Reservoir/Dam.
· There will be a Zoom meeting today at 10:00 am and a meeting on September 24th at 11:00 am in Harvey with stakeholders.

Hurdsfield Project
· The board reviewed the quote from Dakota Pump Control for pump cord replacement and upgrades.
· Larry will contact a local electrician for a quote to replace the pump cord and other updates and report at the October meeting.
· At the August meeting:  Bryon made the motion, seconded by Chad to hire a local electrician if the quote is less then Dakota Pump Control.  
· The Board reviewed the Ring Dike Permit that will be submitted to DWR.  Bryon made the motion, seconded by Tom to sign the permit.  All voting aye, motion carried.  Jennifer will submit the permit. 

Clean out in SW4 29-148-70 (Drain #1)
· Jennifer reviewed the survey with the board. 
· Game & Fish do not have an easement to hold back water. 
· Kale will research the plans to find if the culverts were placed by the Drain #1 project or if they were put in by the road authority. 
· The board will continue to find a solution to the back up of water in this area. 

Elevation of Culverts 7/8-148-69
· Jennifer reviewed the survey results with the board.
· To achieve positive drainage north of the intersection of ND30/49th Ave NE, 2 approach culverts will need to be lowered approximately a foot on 49th Ave NE. 
· Approximately 460 linear feet of ND 30/15 would be regraded to a slope of 0.04%. One of the approach culverts are loc match the new invert elevations

Tile Permit 2025-0001
· Kale has sent a letter to the Tile System 2025-0001 permittees and contractor requesting verification of the outlet location, discharge point, erosion-control measures, and any infrastructure located on or discharging to U.S. Fish and Wildlife Service property; to request as-built information and any road authority or U.S. F&WS authorizations from the permittees and contractor.  
· Ellingson’s will be cutting the pipe and relocating it to where it was permitted. 

Legislative Updates
· No updates at this time. 

Tile Permit 2026-0005
· The board reviewed Tile Permit 2026-0005.  
· Devin made the motion, seconded by Tom to approve the permit on the condition that the landowner sign an Oak Creek Drain Encroachment Agreement.  All voting aye, motion carried. 

Corps of Engineers Public Notice-Flying Moose Wetland Mitigation Site Comments
· The board reviewed the comments/letter drafted by Kale and Jennifer. Tom made the motion, seconded by Devin to have Larry sign the letter and it be sent to the Corps of Engineers.  All voting aye, motion carried.
· Jerome and Brock Hagemeister and Kathy Klocke met with the board regarding the Wetland Mitigation Site as it boarders their property.
· Bryon made the motion, seconded by Devin to waive the conflict of interest with Rinke-Noonan so Kale can also represent the landowners and make comments on their behalf to the Corps of Engineers.  All voting aye, motion carried.
· Kale will submit comments on behalf of the landowners. 


[bookmark: _Hlk216100407]The board reviewed the bill from Rinke-Noonan.  Tom made the motion, seconded by Bryon to pay this bill.  All voting aye, motion carried.

The following bills were allowed and ordered paid:
#7124 Larry Skiftun-per diem, mlge & exp			$1612.88		  		
#7125 Tom Deede-per diem, mlge & exp			    198.38		    	
#7126 Bryon Brynjulson -per diem, mlge & exp		    237.90		  		   
#7127 Devin Long- per diem, mlge & exp			    402.84			  
#7128 Tammy Roehrich-Salary			              1679.70
#7129 Apex Engineering-Engineering Services		    462.50
#7130 Rinke-Noonan- Legal Fees				  2374.00
#7131 Wells County-Recording Fees				        2.00

Drain Fund
#1062 Apex Engineering-Engineering Services		     470.00
#1063 Rinke-Noonan-Legal Fees	     	                                            247.50
#1064 Northern Plains Electric-Hurdsfield Power		       81.00

     
With no further business, meeting adjourned.


Approved:					Attest: 







